WEEKLY PROJECT REPORT

Week 6  |  June 23 – June 28, 2026

Task Management System

| Name | Jeevan Kumar Gujja |
| --- | --- |
| Role | Java Developer |
| Company | Hashclick Solutions LLC |
| Project | Task Management System |
| Period | Week 6 ¦ June 23 – June 28, 2026 |
| GitHub | https://github.com/jeevankumargujja/week6-taskmanagement |

# 1.  Executive Summary

This week focused on advanced backend development with full database integration. The Task Management System was significantly extended with two new JPA entities (Project and Comment), introducing a three-level entity relationship chain. A production-ready MySQL schema was designed with proper foreign key constraints and eight performance indexes. Query optimization was achieved through @EntityGraph (eliminating N+1 queries), pagination on all list endpoints, and a HikariCP connection pool. Exception handling was expanded with four new handlers, and 15 unit and integration tests were written — all passing.

# 2.  Week 6 Objectives

- Integrate MySQL/PostgreSQL with microservices

- Implement JPA/Hibernate entity relationships

- Add validation and exception handling

- Optimize queries and performance

- Design database schema

- Write sample data and test cases

# 3.  Daily Breakdown

| Day | Work Completed |
| --- | --- |
| Monday June 23 | - Analyzed existing entity structure (User, Task) - Designed extended database schema for Project and Comment entities - Created ERD: User → Project → Task → Comment - Planned index strategy for performance optimization |
| Tuesday June 24 | - Implemented Project entity with @Table indexes on owner_id and status - Implemented Comment entity with @Table indexes on task_id and author_id - Updated Task entity: added ManyToOne → Project, OneToMany → Comment - Updated User entity relationships |
| Wednesday June 25 | - Created ProjectRepository with paginated finders and aggregate queries - Created CommentRepository with @EntityGraph to prevent N+1 queries - Updated TaskRepository: pagination, keyword search, project stats query - Added composite index on (due_date, status) for overdue query optimization |
| Thursday June 26 | - Built ProjectService: full CRUD, access control, DuplicateResourceException - Built CommentService: author-only edit/delete enforcement - Updated TaskService: project linking, paged queries, keyword search - Created PagedResponse<T> generic DTO wrapper for pagination |
| Friday June 27 | - Created ProjectController with /stats endpoint for task status breakdown - Created CommentController for task comment CRUD - Updated TaskController with /paged and /search endpoints - Expanded GlobalExceptionHandler with 4 new exception handlers |
| Saturday June 28 | - Created production-ready schema.sql (MySQL DDL, FK constraints, 8 indexes) - Created data.sql: 4 users, 4 projects, 10 tasks, 8 comments - Wrote 15 unit and integration tests — all passing - Updated README (Week 3–6) and pushed to GitHub |

# 4.  Technical Implementations

## 4.1  Entity Relationships

The following three-level relationship chain was implemented:

- Project: ManyToOne → User (owner),  OneToMany → Task

- Comment: ManyToOne → Task,  ManyToOne → User (author)

- Task (updated): ManyToOne → Project,  OneToMany → Comment

- Full chain: User → Project → Task → Comment

## 4.2  Database Schema Design (MySQL)

Four tables with FK constraints and eight performance indexes:

| Index Name | Column(s) |
| --- | --- |
| idx_task_status | status |
| idx_task_due_date | due_date |
| idx_task_assigned_to | assigned_to |
| idx_task_project | project_id |
| idx_task_due_status | (due_date, status) — composite |
| idx_project_owner | owner_id |
| idx_comment_task | task_id |
| idx_comment_author | author_id |

## 4.3  Query Optimization

- @EntityGraph on task/comment list queries — eliminates N+1 database calls

- @Transactional(readOnly=true) on all read methods

- Paginated Page<T> responses replacing List<T> on all list endpoints

- Keyword search using JPQL LOWER(CONCAT('%'...)) for case-insensitive matching

- Aggregate query countByStatusForProject using GROUP BY — avoids loading full entity list

- HikariCP connection pool: max-pool-size=10, min-idle=2

## 4.4  New API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/projects | Create a new project |
| GET | /api/projects | Get all projects (paginated) |
| GET | /api/projects/{id} | Get project by ID |
| PUT | /api/projects/{id} | Update a project |
| DELETE | /api/projects/{id} | Delete a project |
| GET | /api/projects/{id}/tasks | Get project tasks (paginated) |
| GET | /api/projects/{id}/stats | Task status stats for project |
| POST | /api/tasks/{id}/comments | Add comment to a task |
| GET | /api/tasks/{id}/comments | Get all comments on a task |
| PUT | /api/comments/{id} | Update comment (author/admin) |
| DELETE | /api/comments/{id} | Delete comment (author/admin) |
| GET | /api/tasks/paged | Paginated task list |
| GET | /api/tasks/search | Keyword search across tasks |

## 4.5  Exception Handling

- DuplicateResourceException → HTTP 409 Conflict (duplicate project name)

- MethodArgumentTypeMismatchException → HTTP 400 with clear message

- MissingServletRequestParameterException → HTTP 400 with parameter name

- All prior handlers retained: ResourceNotFoundException, AccessDeniedException, BadCredentialsException

## 4.6  Validation

- @NotBlank and @Size on all entity fields

- @Pattern on ProjectRequest.status — enforces ACTIVE|ON_HOLD|COMPLETED|CANCELLED

- @Valid enforced on all controller request bodies

# 5.  Test Results

| Test Class | Type | Tests | Result |
| --- | --- | --- | --- |
| ProjectRepositoryTest | @DataJpaTest | 4 | PASS |
| CommentRepositoryTest | @DataJpaTest | 4 | PASS |
| ProjectServiceTest | Mockito Unit | 4 | PASS |
| CommentServiceTest | Mockito Unit | 4 | PASS |
| TOTAL |  | 15 | ALL PASS |

# 6.  Files Created / Modified

## New Files (19)

| File | Purpose |
| --- | --- |
| model/Project.java | Project entity with owner and tasks |
| model/Comment.java | Comment entity linked to task and author |
| repository/ProjectRepository | Paginated queries and duplicate check |
| repository/CommentRepository | @EntityGraph queries and count |
| service/ProjectService | CRUD, access control, duplicate guard |
| service/CommentService | Comment CRUD with author enforcement |
| controller/ProjectController | REST endpoints including /stats |
| controller/CommentController | REST endpoints for task comments |
| dto/ProjectRequest/Response | Project input/output DTOs |
| dto/CommentRequest/Response | Comment input/output DTOs |
| dto/PagedResponse<T> | Generic pagination wrapper |
| exception/DuplicateResource | 409 Conflict exception |
| resources/schema.sql | MySQL DDL with indexes and FK constraints |
| resources/data.sql | Sample data for local demo |
| test/ProjectRepositoryTest | @DataJpaTest — 4 tests |
| test/CommentRepositoryTest | @DataJpaTest — 4 tests |
| test/ProjectServiceTest | Mockito unit — 4 tests |
| test/CommentServiceTest | Mockito unit — 4 tests |
| test/resources/application | Disable SQL init during tests |

## Modified Files (8)

| File | Changes |
| --- | --- |
| model/Task.java | Added project FK, comments list, DB indexes |
| repository/TaskRepository | Pagination, @EntityGraph, search, stats query |
| service/TaskService | Project linking, paged queries, search |
| controller/TaskController | /paged and /search endpoints |
| dto/TaskRequest | Added projectId field |
| dto/TaskResponse | Added projectId, projectName fields |
| exception/GlobalException | 4 new exception handlers |
| resources/application | HikariCP config, show-sql enabled |

# 7.  GitHub

| Repository | https://github.com/jeevankumargujja/week6-taskmanagement |
| --- | --- |
| Branch | main |
| Commits | 3 commits this week |

# 8.  Challenges & Solutions

| Challenge | Solution |
| --- | --- |
| N+1 query problem when loading tasks with related User data | Applied @EntityGraph to eagerly load associations in a single JOIN query |
| data.sql INSERT IGNORE (MySQL syntax) caused @DataJpaTest to fail on H2 | Created test/resources/application.properties with spring.sql.init.mode=never |
| Pagination endpoints returning inconsistent response structures | Created generic PagedResponse<T> wrapper DTO for all paginated responses |

# 9.  Next Steps  (Week 7 Preview)

- Add caching layer using Redis or Spring Cache

- Implement API rate limiting

- Add audit logging for entity changes

- Explore Docker Compose setup (app + MySQL)

- Add comprehensive integration tests with TestContainers

# 10.  Application Screenshots

## 10.1  Login Page

Fig 1 — Task Management System Login Page (localhost:8080)

## 10.2  Swagger API Overview

Fig 2 — Swagger UI with all API groups (Admin, Comments, Projects, Tasks)

## 10.3  Projects API Endpoints

Fig 3 — New Projects endpoints: CRUD, /tasks, /stats (Week 6 addition)

## 10.4  Comments API Endpoints

Fig 4 — New Comments endpoints for task collaboration (Week 6 addition)

## 10.5  H2 In-Memory Database Console

Fig 5 — H2 Console at /h2-console — dev database browser

## 10.6  Projects API Response (Paginated)

Fig 6 — GET /api/projects — paginated response with taskCount and owner info

## 10.7  Tasks Paginated API Response

Fig 7 — GET /api/tasks/paged — PagedResponse with page metadata

## 10.8  Task Comments API Response

Fig 8 — GET /api/tasks/1/comments — comments with author info ordered newest-first

## 10.9  Project Stats API Response

Fig 9 — GET /api/projects/1/stats — task status breakdown using aggregate query

| Submitted by: Jeevan Kumar Gujja Java Developer Hashclick Solutions LLC | Date Submitted: June 28, 2026 |
| --- | --- |